ParaDocs

UX Optimization & Constellation Overhaul

Development Status Report  •  February 24, 2026

# Executive Summary

Over the past several sessions, we executed a comprehensive UX optimization across 17 files in the ParaDocs codebase, covering navigation cleanup, homepage flow improvements, report detail UX enhancements, toast notifications, image fallbacks, and a complete constellation feature overhaul. All changes are live on beta.discoverparadocs.com with a successful Vercel build. Below is a detailed breakdown of what was delivered, what’s partially complete, and what remains outstanding before the mass ingestion run.

| 17 Files Deployed | 3 Commits on Main | Live Vercel Deployment | 2 Items Still Pending |
| --- | --- | --- | --- |

# Workstream A: Navigation & UX Optimization

## A1. Header & Mobile Nav Cleanup

|  | Item | Status | Notes |
| --- | --- | --- | --- |
| ✅ | Reorder desktop nav: Explore ¦ Map ¦ Encyclopedia ¦ Insights ¦ Discover | Complete | Verified live on all pages |
| ✅ | Mobile bottom bar: center FAB changed to Discover | Complete | Submit moved to More menu |
| ✅ | Active page indicator (underline) on desktop & mobile | Complete | Purple underline on current page |
| ✅ | Mobile More slide-up menu organized into sections | Complete | Browse / My Stuff / Actions sections |
| ✅ | Sign In button prominent for anonymous users | Complete | Shows in header for logged-out users |

## A2. Homepage Flow

|  | Item | Status | Notes |
| --- | --- | --- | --- |
| ✅ | View All links on Trending, Categories, Latest Reports | Complete | Links to /explore with filters |
| ✅ | Count badges on category cards | Complete | Shows report counts per category |
| ❌ | Continue Your Research section for returning users | Not Started | Not yet implemented |

## A3. Report Detail UX

|  | Item | Status | Notes |
| --- | --- | --- | --- |
| ✅ | Breadcrumb navigation: Explore > Category > Report | Complete | Verified on live report pages |
| ✅ | More Like This / Related Reports section | Complete | RelatedReports sidebar with 8 items |
| ✅ | Reading progress bar at page top | Complete | Purple gradient, 3px, smooth scroll tracking |
| ❌ | Mobile sticky bottom bar with Save ¦ Share ¦ Back | Not Started | Actions exist but not sticky on mobile |

## A4. Global UX Improvements

|  | Item | Status | Notes |
| --- | --- | --- | --- |
| ✅ | Toast notification component | Complete | Toast.tsx created and functional |
| ⚠️ | Toast integrated across all save/share actions | Partial | SaveSearchButton uses modal overlay, not Toast |
| ✅ | Global image onError fallback | Complete | Category-colored gradient + icon |
| ✅ | Loading skeleton components for Explore/Encyclopedia | Complete | Using next/dynamic with animate-pulse |

# Workstream B: Constellation Overhaul

## B1. User Activity Tracking

|  | Item | Status | Notes |
| --- | --- | --- | --- |
| ✅ | user_activity Supabase table | Complete | Stores view/save/search/explore actions |
| ✅ | POST /api/activity/track endpoint | Complete | Fire-and-forget, handles missing table |
| ✅ | Wired into report/[slug].tsx (views, saves, unsaves) | Complete | Non-blocking with .catch() |

## B2. Dynamic Constellation Data Model

|  | Item | Status | Notes |
| --- | --- | --- | --- |
| ⚠️ | Replace hardcoded 11 nodes with dynamic per-user model | Partial | Base 11 nodes still hardcoded; dynamic user data overlaid |
| ✅ | Phenomenon nodes clustered around categories | Complete | Entry nodes orbit category nodes |
| ✅ | Journey edges showing exploration trail | Complete | Chronological path through categories |
| ✅ | Cross-category connections (tags, geography, AI) | Complete | Tag-based connections with amber lines |
| ✅ | GET /api/constellation/user-map endpoint | Complete | Queries user_activity + phenomena |

## B3. Constellation Visualization

|  | Item | Status | Notes |
| --- | --- | --- | --- |
| ✅ | Deep space background with star field | Complete | Dynamic star generation |
| ✅ | Category nodes as glowing nebulae | Complete | Category-colored nodes |
| ✅ | Phenomenon nodes as bright stars | Complete | Verdict-colored stars around categories |
| ✅ | Saved phenomena pulse brighter | Complete | Visual distinction for saved items |
| ✅ | Zoom/pan (pinch mobile, scroll desktop) | Complete | D3 force graph with pan/zoom |
| ✅ | Click star → phenomenon panel | Complete | Panel opens with full details |
| ✅ | Progressive disclosure (0/1-10/10-50/50+ views) | Complete | Empty state + progressive reveal |

## B4. Constellation Panel

|  | Item | Status | Notes |
| --- | --- | --- | --- |
| ✅ | Phenomenon node panel: name, summary, date, related | Complete | ConstellationPanel.tsx rewritten |
| ✅ | Category node panel: progress ring, top discoveries | Complete | X of Y explored progress |
| ✅ | View Full Entry link from panel | Complete | Links to report/[slug] |

## B5. Constellation Stats & Gamification

|  | Item | Status | Notes |
| --- | --- | --- | --- |
| ✅ | Stats bar: entries, categories, tags, connections | Complete | 4-card grid with counts |
| ✅ | Explorer ranks (5 tiers) | Complete | Stargazer → Master Archivist |
| ✅ | Progress bar to next rank | Complete | Visual bar with threshold labels |

# Outstanding Items & Pre-Ingestion Checklist

The following items remain before ParaDocs is ready for the mass ingestion run. These are organized by priority.

## 🔴  Critical (Before Mass Ingestion)

- Perfect Existing Reports — The current ~890 reports need content QA before scaling to 258K+. This includes verifying data integrity (titles, categories, coordinates, descriptions), fixing broken/missing media references, ensuring consistent formatting, and confirming the report detail template renders correctly across all existing content types (experiencer reports, news, research).

- Ingestion Pipeline Readiness — Validate that the ingestion pipeline (Reddit scraper, classification, Supabase insert) handles edge cases: duplicate detection, malformed entries, category assignment confidence thresholds, and content length limits. Ensure the pipeline can handle the volume without hitting Supabase rate limits.

- Performance at Scale — Explore page pagination, map marker clustering, and search indexing need to be stress-tested at 258K+ entries. Current page loads 890 reports; at scale, infinite scroll or pagination is essential. The map’s 312 markers will become thousands—Leaflet MarkerCluster or server-side clustering will be needed.

## 🟡  Important (Near-Term Polish)

- Continue Your Research (Homepage) — A personalized section for logged-in returning users showing recently viewed/saved items. The activity tracking infrastructure (B1) is already in place; this just needs a homepage component that queries recent user_activity.

- Mobile Sticky Bottom Bar (Report Pages) — On mobile report detail pages, the Save/Share/Back actions should be in a sticky bar at the bottom of the viewport so users don’t have to scroll back up. The desktop experience is fine; this is mobile-only.

- Toast Consistency — SaveSearchButton uses its own modal overlay for success feedback instead of the global Toast component. Minor but should be unified for a consistent feel across all save/share/bookmark actions.

- Constellation Data Model Cleanup — constellation-data.ts still has the base 11 hardcoded nodes. While dynamic user data is overlaid correctly, the base data file could be refactored to pull category definitions from Supabase for maintainability as new categories are added.

## 🟢  Nice-to-Have (Future Enhancements)

- Mobile Responsiveness Audit — Full 375px viewport testing across all pages. The plan’s verification step called for this. Desktop experience is verified; mobile should be checked page by page.

- AI Pattern Insights Integration — The Explore page has a “Discover Pattern Insights” card linking to AI-detected patterns. Enriching this with actual pattern detection at scale (geographic clusters, temporal anomalies) would be a strong differentiator.

- SEO & Meta Tags — With 258K+ pages post-ingestion, dynamic OG tags, structured data (JSON-LD), and sitemap generation become critical for discoverability.

- Analytics & Monitoring — Post-launch monitoring for error rates, page load times at scale, and user engagement funnels to identify drop-off points.

# Appendix: Files Modified

All 17 files deployed across 3 commits to main. Build succeeded in 1m 27s.

| # | File Path | Size | Status | Workstream |
| --- | --- | --- | --- | --- |
| 1 | src/components/Toast.tsx | 3.4 KB | ✅ Live | A4 |
| 2 | src/pages/beta-access.tsx | 9.8 KB | ✅ Live | A1 |
| 3 | src/components/AskTheUnknown.tsx | 11.2 KB | ✅ Live | A4 |
| 4 | src/components/LogToConstellation.tsx | 11.4 KB | ✅ Live | B4 |
| 5 | src/components/dashboard/ConstellationPanel.tsx | 14.8 KB | ✅ Live | B4 |
| 6 | src/components/MediaGallery.tsx | 15.6 KB | ✅ Live | A4 |
| 7 | src/pages/dashboard/index.tsx | 17.4 KB | ✅ Live | B5 |
| 8 | src/components/SaveSearchButton.tsx | 18.3 KB | ✅ Live | A4 |
| 9 | src/pages/phenomena/index.tsx | 18.7 KB | ✅ Live | A1 |
| 10 | src/components/dashboard/ConstellationMap.tsx | 21.1 KB | ✅ Live | B3 |
| 11 | src/pages/discover.tsx | 23.3 KB | ✅ Live | A1 |
| 12 | src/pages/map.tsx | 32.2 KB | ✅ Live | A1 |
| 13 | src/pages/phenomena/[slug].tsx | 33.0 KB | ✅ Live | A1 |
| 14 | src/pages/dashboard/constellation.tsx | 33.6 KB | ✅ Live | B5 |
| 15 | src/pages/explore.tsx | 35.9 KB | ✅ Live | A1/A4 |
| 16 | src/pages/index.tsx | 41.4 KB | ✅ Live | A2 |
| 17 | src/pages/report/[slug].tsx | 47.4 KB | ✅ Live | A3/B1 |